PROJECT PROPOSAL: E-Commerce Shopping Cart Application

1. EXECUTIVE SUMMARY

This proposal outlines the development of a feature-rich e-commerce shopping cart application for Android. The app will provide users with a seamless shopping experience including product browsing, cart management, and checkout functionality.

2. PROJECT OBJECTIVES

- Develop a user-friendly mobile shopping interface

- Implement persistent shopping cart using Room database

- Create 3-step checkout process with progress indicator

- Enable guest checkout functionality

- Integrate smart upsell recommendations

- Ensure offline capability for cart persistence

3. CORE FEATURES (MVP)

3.1 Product Browsing

- Grid/list view of products with images

- Product details with pricing

- Add to cart functionality

3.2 Shopping Cart Management

- Add/remove items

- Update quantities

- Real-time total calculation

- Persistent storage (cart survives app restart)

3.3 Checkout Process

- 3-step flow: Shipping → Payment → Review

- Progress indicator

- Guest checkout option

- Smart upsell suggestions

3.4 Order Management

- Order confirmation

- Order summary

- Continue shopping

4. TECHNICAL ARCHITECTURE

- Frontend: Native Android (Java)

- Database: Room (SQLite)

- Architecture: MVVM with LiveData

- Image Loading: Glide

- UI: Material Design Components

5. DEVELOPMENT TIMELINE

Week 1: Project setup and UI design

Week 2: Database and repository implementation

Week 3: Cart and checkout features

Week 4: Testing and deployment

6. DELIVERABLES

- Complete source code

- APK file for installation

- User documentation

- Test cases and results

7. SUCCESS METRICS

- App installs without errors

- Cart persists after app restart

- Checkout completes successfully

- Upsell suggestions appear correctly